# Technical Debt Identification and Management Plan

PulseTriage — Telehealth Appointment & Urgency Auto-Triage System

Ernest Nketia Asubonteng (22424715)

CSCD 602 Advanced Software Engineering · University of Ghana

Table of Contents

# TECHNICAL DEBT IDENTIFICATION AND MANAGEMENT PLAN

| Field | Detail |
| --- | --- |
| Student | Ernest Nketia Asubonteng — 22424715 |
| Course | CSCD 602 Advanced Software Engineering |
| Examiner | Prof. Solomon Mensah |
| Scope | Technical debt only. Requirements are in SRS.docx; test evidence in Testing_Report.docx |

# 1. Executive Summary

Technical debt here is used in Cunningham's original sense: a deliberate trade-off taken to ship sooner, carrying interest that must eventually be paid. Not every shortcoming is debt. A missing feature that was never in scope is not debt — it is scope. Debt is what was taken on knowingly to meet the deadline, plus what was discovered afterwards and left in place.

The effort estimate in Project_Documentation.docx §7 established that the full specification was roughly fifty times larger than the 48-hour budget. That gap had to be absorbed somewhere. It was absorbed here: this register is the priced remainder of that estimate.

## 1.1 Classification Scheme

| Class | Definition | Action |
| --- | --- | --- |
| Critical | Blocks deployment with real patient data, or risks harm | Must be repaid before any production use |
| Scheduled | Accepted for the demonstrator; a real gap with a named release | Dated resolution in §3 |
| Acceptable | Proportionate to the current scope; only becomes a problem if scope grows | Monitor; revisit at the quarterly review |

## 1.2 Register at a Glance

| ID | Debt | Class | Priority |
| --- | --- | --- | --- |
| TD-01 | Authorisation enforced on only part of the API surface | Critical | P1 |
| TD-02 | Credentials remain in Git history | Critical | P1 |
| TD-03 | Unsigned session copy retained in browser local storage | Critical | P1 |
| TD-21 | Session signing key has a published fallback value | Critical | P1 |
| TD-04 | Administrator rule edits are session-scoped, not persisted | Scheduled | P2 |
| TD-05 | No e-mail verification and no password reset | Scheduled | P2 |
| TD-08 | Read access to patient data is not comprehensively audited | Scheduled | P2 |
| TD-11 | Payment settlement is fully simulated | Scheduled | P2 |
| TD-12 | Notification delivery is in-application only | Scheduled | P2 |
| TD-13 | Internal error detail reaches the client on some paths | Scheduled | P2 |
| TD-14 | Monetary amounts stored as floating point | Scheduled | P2 |
| TD-15 | No data-processing agreement covering inference calls | Scheduled | P2 |
| TD-17 | No rate limiting on authentication or inference endpoints | Scheduled | P2 |
| TD-09 | No accessibility audit with assistive technology | Acceptable | P3 |
| TD-16 | Unused Tailwind dependency and configuration | Acceptable | P3 |
| TD-18 | No caching layer on read-heavy public endpoints | Acceptable | P3 |
| TD-19 | No idempotency keys on payment and booking writes | Acceptable | P3 |
| TD-20 | No automated end-to-end browser tests | Acceptable | P3 |

Totals: 4 critical, 9 scheduled, 5 acceptable.

## 1.3 Debt Closed During the Examination Period

Four items from the original register were repaid before submission and are recorded here so the register reflects reality rather than history.

| ID | Debt | How it was closed |
| --- | --- | --- |
| TD-06 | Double-booking possible | Unique constraint on (doctor_id, slot_key) plus a transactional re-check. Verified: eight concurrent attempts on one slot produced exactly one appointment |
| TD-07 | No patient-initiated reschedule or cancellation | Both implemented; rescheduling re-checks availability |
| TD-10 | Consultation room had local preview only | Full two-way WebRTC media, signalled through the database |
| TD-02a | Literal API key in source | Removed from the working tree; environment variables only; secret scanner and pre-commit hook added. The Git-history half remains open as TD-02 |

# 2. Debt Register

Each item is recorded as Debt → Cause → Impact → Priority → Proposed Resolution.

## Critical — Requires Immediate Attention

### TD-01 — Authorisation enforced on only part of the API surface

| Debt | A session layer now exists — HMAC-SHA256 signed tokens, HTTP-only cookie, seven-day expiry, and a requireAuth(req, roles) guard returning 401/403. It is applied to 7 of 28 route handlers. The remaining 21 still accept a caller-supplied identifier and act on it without verifying who is asking |
| --- | --- |
| Cause | The session layer was estimated at 4–6 hours and initially deferred in favour of the safety-critical triage work. It was subsequently built, but retrofitting the guard across every existing handler is a separate pass that is still in progress |
| Impact | Severe while incomplete. Unguarded routes include appointments (POST), profile, notifications, triage, the consultation room and every AI endpoint. A caller who can reach those can read or modify another user's records, including health data. OWASP A01:2021 Broken Access Control |
| Priority | P1 — blocks any deployment holding real data |
| Resolution | Apply requireAuth to the remaining 21 handlers and enforce record ownership, not merely authentication — a signed-in patient must not be able to read another patient's appointment by changing an identifier. Prefer a single middleware that denies by default, so a newly added route is protected unless explicitly opened. Estimated 5–6 hours |

Stated plainly: the mechanism is now correct; its coverage is not. Until the remaining handlers are guarded, the deployment notice against entering real personal or medical data stands.

Note on currency. Route protection was being extended while this document was written. The figure above (7 of 28) was measured on the working tree at the time of submission and should be re-measured with: grep -rl "requireAuth\|getSessionUser" src/app/api | wc -l

### TD-02 — Credentials remain in Git history

| Debt | An inference API key was committed early in the project. It has been removed from the working tree, but remains retrievable from earlier commits |
| --- | --- |
| Cause | A convenience fallback added during initial development so the AI features worked without configuration, committed before its significance was considered |
| Impact | High. Anyone who clones the repository can recover the key from history and consume the associated quota |
| Priority | P1 |
| Resolution | Rotate the key at the provider first — this alone neutralises the exposure. Then rewrite history with git filter-repo and force-push. Rotation is 10 minutes; the history purge is about an hour and requires coordination with anyone holding a clone |

Preventive control already in place. npm run scan:secrets scans the full tree and is wired into a pre-commit hook, so a recurrence requires deliberate override. The scan currently reports clean.

### TD-03 — Unsigned session copy retained in browser local storage

| Debt | Session state is now carried by a signed HTTP-only cookie, but an unsigned copy of the user profile is still mirrored into localStorage and is trusted to restore the session when /api/auth/me cannot be reached |
| --- | --- |
| Cause | The localStorage copy predates the cookie and was retained as an offline fallback rather than removed when the token layer landed |
| Impact | Medium — reduced from High. Editing the stored copy now yields only a misleading interface: any guarded route rejects the forged identity, because the server trusts the cookie rather than the client's claim. The residual risk is that unguarded routes (TD-01) still act on client-supplied identifiers |
| Priority | P1 — closes with TD-01 |
| Resolution | Remove the localStorage fallback and treat /api/auth/me as the sole source of session truth; show a signed-out state if it cannot be reached. Add SameSite=Strict and shorten the seven-day expiry with a refresh. Estimated 2 hours |

### TD-21 — Session signing key has a published fallback value

| Debt | JWT_SECRET falls back to a string literal held in the repository when the environment variable is unset. Session tokens are signed with that key |
| --- | --- |
| Cause | A convenience default so a fresh clone runs without configuration — the same pattern that produced TD-02 |
| Impact | Severe if it reaches a deployment. Anyone with the repository can forge a valid session token for any user and any role, which defeats the session layer entirely and would also defeat the TD-01 remediation built on top of it |
| Priority | P1 |
| Resolution | Set JWT_SECRET in every deployed environment and verify it is present. Then remove the fallback and fail closed at start-up rather than signing with a known key. A start-up warning is already emitted when the fallback is in use under NODE_ENV=production; that is a detection aid, not a fix. Estimated 1 hour |

This item was found while documenting the session layer, not during implementation. It is recorded here rather than quietly patched because the class of fault — a convenient default that becomes a production secret — has now occurred twice in this project, and that pattern is worth naming.

## Scheduled for Resolution

### TD-04 — Administrator rule edits are session-scoped

| Debt | The administrator's rule configurator edits an in-memory copy. Changes are lost on reload and never reach the patient-facing engine |
| --- | --- |
| Cause | Persisting rules requires a schema table, migration, an editing API and cache invalidation — roughly a day. The rule engine reading rules as data was the requirement (FR-2.3); the editor was a Should |
| Impact | Medium. The screen implies a capability the system does not have. Misleading rather than dangerous, since patient-facing behaviour is unaffected |
| Priority | P2 |
| Resolution | Add a triage_rules table, seed it from the current constants, and read through it. Label the screen read-only until then. Estimated 8 hours |

### TD-05 — No e-mail verification and no password reset

| Debt | E-mail addresses are unverified, and a user who forgets their password cannot recover the account |
| --- | --- |
| Cause | Both need an e-mail gateway, deliberately excluded from scope (see TD-12) |
| Impact | Medium. Accounts can be registered against addresses the registrant does not control; lockout is permanent |
| Priority | P2 |
| Resolution | Deliver with the e-mail work in v1.2: verification token on registration, time-limited single-use reset link. Estimated 6 hours once a gateway exists |

### TD-08 — Read access to patient data is not comprehensively audited

| Debt | Writes are audited thoroughly. Reads of patient data — a clinician opening an intake record — are not consistently recorded |
| --- | --- |
| Cause | Write auditing was implemented first as the higher-value case; read auditing was not reached |
| Impact | Medium. A governance review can establish what changed, but not who looked. Inappropriate access would leave no trace |
| Priority | P2 |
| Resolution | Add an audit write to every PHI read path, with a retention policy so the table does not grow without bound. Estimated 4 hours |

### TD-11 — Payment settlement is fully simulated

| Debt | Checkout produces realistic references and status transitions without contacting any provider |
| --- | --- |
| Cause | A deliberate scope decision recorded in Project_Documentation.docx §7.5. No merchant account was available, and integration — onboarding, credentials, webhooks, reconciliation — dominates the logic |
| Impact | Low as a demonstrator, total as a product. No money moves. The interface states this |
| Priority | P2 |
| Resolution | Implement a real provider behind the existing payment interface, which was shaped for the substitution. Add webhook handling and reconciliation. Estimated 16 hours plus merchant onboarding |

### TD-12 — Notification delivery is in-application only

| Debt | Notifications are rows shown in the application. No e-mail or SMS is sent. Appointment reminders are written at booking time rather than dispatched at the reminder time |
| --- | --- |
| Cause | No gateway, and no scheduler in a serverless model without additional infrastructure |
| Impact | Medium. A patient who does not open the application receives no reminder — which is precisely when a reminder matters |
| Priority | P2 |
| Resolution | Add a transactional e-mail provider and an SMS gateway; move dispatch to a scheduled job so reminders fire at the right time. Estimated 12 hours |

### TD-13 — Internal error detail reaches the client on some paths

| Debt | Several handlers return the caught error's message directly in the response body |
| --- | --- |
| Cause | Convenience during development, when seeing the real error in the browser was worth the exposure |
| Impact | Medium. Leaks internal structure that assists an attacker. OWASP A05:2021 |
| Priority | P2 |
| Resolution | Return a correlation identifier and a generic message; log the detail server-side. Estimated 3 hours |

### TD-14 — Monetary amounts stored as floating point

| Debt | Fees and payment amounts use Float |
| --- | --- |
| Cause | The default numeric type; chosen without deliberation early on |
| Impact | Medium, latent. Binary floating point cannot represent decimal currency exactly. Harmless at demonstration volume; produces reconciliation discrepancies at scale |
| Priority | P2 — cheap now, expensive after real transactions exist |
| Resolution | Migrate to Decimal(10,2), or store minor units as integers. Estimated 3 hours now; considerably more once live data must be migrated |

### TD-15 — No data-processing agreement covering inference calls

| Debt | Consultation context is sent to a third-party inference provider with no data-processing agreement and no de-identification |
| --- | --- |
| Cause | Not considered until the AI features were already working |
| Impact | High in a real deployment. Sending identifiable health data to a third party without a lawful basis would breach the Data Protection Act. Currently mitigated only because the data is synthetic |
| Priority | P2 now; P1 the moment real data exists |
| Resolution | Execute a processing agreement, or self-host the model. De-identify context before transmission. Add explicit patient consent for AI-assisted documentation. Estimated 6 hours plus legal time |

### TD-17 — No rate limiting on authentication or inference endpoints

| Debt | Sign-in, registration and the AI routes accept unlimited requests from any source |
| --- | --- |
| Cause | Not reached within the window; would require either in-process state or a shared store |
| Impact | Medium. Sign-in is open to unthrottled credential guessing. The AI routes are unauthenticated and incur real inference cost per call, so a third party can spend the project's quota |
| Priority | P2 |
| Resolution | Add a fixed-window limiter keyed by address and account for authentication, and a tighter per-user limit on inference. In-process is sufficient for a single instance; a shared store is needed once horizontally scaled. Estimated 4 hours |

## Acceptable Temporarily

### TD-09 — No accessibility audit with assistive technology

| Debt | WCAG 2.1 AA was designed for and contrast was measured, but no audit with a screen reader or keyboard-only navigation has been performed |
| --- | --- |
| Cause | No time and no access to assistive technology within the window |
| Impact | Medium. Contrast is verified across all colour pairs; semantics, focus order and announcements are unverified. Conformance cannot be claimed |
| Priority | P3 |
| Resolution | Automated axe pass, then manual testing with NVDA and VoiceOver, then remediation. Estimated 8 hours |

### TD-16 — Unused Tailwind dependency and configuration

| Debt | tailwindcss is installed and tailwind.config.ts exists, but the stylesheet contains no @tailwind directive. The interface is Bootstrap plus hand-written CSS |
| --- | --- |
| Cause | A stack decision reversed early in the project; the dependency was never removed |
| Impact | Low. Misleads a reader about the styling approach and carries needless install weight. It is why the deployment notes explicitly correct the record |
| Priority | P3 |
| Resolution | Remove the dependency, the config file and the PostCSS entry. Estimated 30 minutes |

### TD-18 — No caching on read-heavy public endpoints

| Debt | The clinician directory, specialisation list and public statistics are recomputed on every request |
| --- | --- |
| Cause | Not required at current volume |
| Impact | Low now. Unnecessary database load; would become material under traffic |
| Priority | P3 |
| Resolution | Add time-based revalidation to the three public read endpoints. Estimated 2 hours |

### TD-19 — No idempotency keys on payment and booking writes

| Debt | A retried or double-submitted payment request can write two payment rows |
| --- | --- |
| Cause | Not reached. Partially mitigated for booking by the slot_key constraint, which rejects the duplicate appointment |
| Impact | Low now, higher once payments are real. Duplicate payment records complicate reconciliation |
| Priority | P3 now; P2 alongside TD-11 |
| Resolution | Accept a client-supplied idempotency key on write endpoints; store and replay the first response. Estimated 4 hours |

### TD-20 — No automated end-to-end browser tests

| Debt | Unit and integration testing are automated. System and acceptance testing were performed manually |
| --- | --- |
| Cause | Setting up a browser automation harness competed with writing the features it would test |
| Impact | Medium as the system grows. Manual regression does not scale, and the safety-critical journey is exactly the one that must never silently break |
| Priority | P3 |
| Resolution | Add Playwright covering the three role journeys, with the red-flag path first. Run in continuous integration. Estimated 10 hours |

# 3. Repayment Plan

## 3.1 Sequencing Principles

- Harm first. Anything that could injure a patient or expose their data outranks everything else.

- Cheap-now-expensive-later next. TD-14 costs three hours today and a data migration after go-live. Deferring it is the worst value in the register.

- Repay in coherent groups. TD-01 and TD-03 are one piece of work. TD-05 and TD-12 both wait on an e-mail gateway.

- Preventive controls before repayment. The secret scanner was added before TD-02 was fully repaid, so the class of fault cannot recur while the instance is outstanding.

## 3.2 Release Schedule

| Release | Theme | Items | Effort |
| --- | --- | --- | --- |
| v1.1 | Safe to hold real data | TD-01, TD-02, TD-03, TD-13, TD-17, TD-21 | ≈ 22 h |
| v1.2 | Operationally real | TD-04, TD-05, TD-11, TD-12, TD-19 | ≈ 46 h |
| v1.3 | Defensible | TD-08, TD-09, TD-14, TD-15, TD-20 | ≈ 31 h |
| v2.0 | Scale | TD-16, TD-18, plus scalability work in Project_Documentation.docx §16 | ≈ 5 h |

Total outstanding: approximately 104 person-hours — more than twice the original 48-hour build. That ratio is the honest cost of the delivery schedule, and it is why the estimate in Project_Documentation.docx §7 is reported as a shortfall rather than a target that was met.

## 3.3 Exit Criterion for Real Data

The system must not process real patient data until all four critical items are closed and independently verified. Specifically:

- TD-01 — every API route rejects an unauthenticated caller, and ownership is enforced on every record access;

- TD-02 — the exposed inference key is rotated and history is purged;

- TD-03 — the unsigned client-side session copy is removed;

- TD-21 — JWT_SECRET is set from the environment in every deployment and the published fallback is deleted from source.

Verification is the security probe suite passing 9 of 9 rather than the current 4 of 9. Until then the deployment carries its notice, and that notice is a control, not a disclaimer.

End of Technical Debt Identification and Management Plan.